Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16-10-2026 |
| --- | --- |
| Team ID |  |
| Project Name | IMovies – Movie Ticket Booking Made Simple |
| Tech Stack | MERN (MongoDB, Express.js, React.js with Vite, Node.js), Tailwind CSS, Axios, JWT, bcrypt.js, Socket.io, Stripe/Razorpay/PayPal |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Authentication | USN-1 | As a team, we can set up the MERN project: React (Vite) client, Express.js server and MongoDB models using Mongoose. | 3 | High |  |
|  |  | USN-2 | As a user, I can register with my name, email and password, which is stored hashed using bcrypt. | 3 | High |  |
|  |  | USN-3 | As a user, I can log in and receive a JWT to access protected pages. | 3 | High |  |
|  |  | USN-4 | As an admin, I can log in to a role-protected dashboard. | 2 | High |  |
|  | Movie Browsing | USN-5 | As a user, I can view movies on the Home and Movies pages. | 3 | High |  |
|  |  | USN-6 | As a user, I can filter movies by language, genre and city. | 3 | Medium |  |
|  |  | USN-7 | As a user, I can view movie details such as synopsis, cast and trailer. | 3 | Medium |  |
| Sprint-2 | Admin Management | USN-8 | As an admin, I can add, update and delete movies. | 3 | High |  |
|  |  | USN-9 | As an admin, I can add and manage theatres and their screens. | 3 | High |  |
|  |  | USN-10 | As an admin, I can create show schedules with movie, theatre, time and ticket price. | 3 | High |  |
|  | Shows & Seat Maps | USN-11 | As a user, I can compare showtimes of a movie across theatres on the Shows page. | 3 | High |  |
|  |  | USN-12 | As a user, I can view a live seat map that updates in real time using Socket.io. | 5 | High |  |
|  |  | USN-13 | As a user, I can identify accessibility-tagged seats on the seat map. | 3 | Medium |  |
| Sprint-3 | Booking & Payment | USN-14 | As a user, I can select seats, which are locked temporarily (TTL) to prevent double-booking. | 5 | High |  |
|  |  | USN-15 | As a user, I can apply a promo code that is validated before payment. | 2 | Medium |  |
|  |  | USN-16 | As a user, I can pay securely using Stripe, Razorpay or PayPal. | 5 | High |  |
|  |  | USN-17 | As a user, I get a confirmed booking whose payment and booking status are saved in sync. | 3 | High |  |
|  | E-Tickets & Notifications | USN-18 | As a user, I can get an e-ticket with a QR code that works offline. | 3 | High |  |
|  |  | USN-19 | As a user, I can receive a booking confirmation notification by email. | 2 | Medium |  |
| Sprint-4 | User Bookings & Profile | USN-20 | As a user, I can view my booking history and receipts on the Bookings page. | 2 | Medium |  |
|  |  | USN-21 | As a user, I can view and update my details on the Profile page. | 2 | Low |  |
|  |  | USN-22 | As a user, I can manage my watchlist. | 2 | Low |  |
|  |  | USN-23 | As a user, I can post a review for a movie I have watched. | 3 | Medium |  |
|  | Admin Reports & Moderation | USN-24 | As an admin, I can manage users. | 2 | Medium |  |
|  |  | USN-25 | As an admin, I can view payments and revenue reports. | 3 | Medium |  |
|  |  | USN-26 | As an admin, I can moderate user reviews. | 2 | Medium |  |
|  | Testing & Deployment | USN-27 | As a team, we can test the REST APIs using Postman and deploy the application. | 4 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 17 Oct 2026 | 18 Oct 2026 | 20 | 18 Oct 2026 |
| Sprint-2 | 20 | 2 Days | 19 Oct 2026 | 20 Oct 2026 | 20 | 20 Oct 2026 |
| Sprint-3 | 20 | 2 Days | 21 Oct 2026 | 22 Oct 2026 | 20 | 22 Oct 2026 |
| Sprint-4 | 20 | 2 Days | 23 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |

Average Velocity = Total Story Points / Number of Sprints = 80 / 4 = 20 story points per sprint (10 story points per day).